**Team Members:** Avi Patel, Ayush Patel, Casey Williams, Ethan Smith

**Date:** November 5, 2021

**Team status report 4**

**Section 1:**

* Avi: Finish the missed work from last week (catchup)
* Ayush: Actually create function so you can view the questions/posts
* Casey: Actually create function to rate posts
* Ethan: Create function for user sign-in

**Section 2:**

* Avi: I finished my individual report. I helped update the Data Flow Diagram which we finished in class. I helped upload and create all.features files. Lastly, I worked on Project milestone(sprint 4) Testing.
* Ayush: I worked on Project milestone(sprint 4) Testing. I completed flask practice 4. I went over things we learned in class. This will help implement what we learned from the modules. I had played around with the flask app to better understand how to transfer what we learned in class to our project. I have started a template which will allow team member to know what needs to be coded for our project.
* Casey: I completed my individual report, worked on milestone 4. Completed flask04, implementing a database to store our notes on our website.
* Ethan: I completed my individual report along with the sprint 4 milestone. With the sprint 4 we created a test definition file which will help us in creating test cases which will be effective to evaluate how well a function is implemented. I also added some files to the github where we will store reports and such.

**Section 3:**

* Avi: Continue to create outline for what needs to be coded and update the diagrams so that we can start to create our project
* Ayush: I will start with the Project Milestone(Sprint 5) Notes app. I will also complete an individual status report. I will finish flask app practice 5. I will go over learning concepts. I will help create a draft on what needs to be coded for our project. I will attend team meeting on thursday.
* Casey: I will complete flask 5 this week and continue learning how to develop our product more effectively. I will help with the project milestone 5 as well as my status report.
* Ethan: I will work on sprint 5 and complete my status report. Additionally, I will complete the required Flask practice to be knowledgeable in how to develop using Flask. Finally, I will work on backlog items for the project.

**Section 4**

We will contact TAs or the teacher about any questions or concerns that appear. Our group has been communicating via Snapchat and google docs/drive. Our instructional team will be met during class time. On Tuesdays and Thursdays 8:30 am - 9:45. Instructional team includes TA’s and the Professor.